| Clause | Remarks/Guidelines |
| --- | --- |
| **SCT 17 Activity Schedule**  |
| (1) | The tenderer shall submit an *activity schedule* fully priced as to each of the activities, extended, cast, totalled, completed and signed as required in Clause GCT 4 of the General Conditions of Tender. | Applicable for Options A and C |
| (2) | The priced *activity schedule*, which shall contain a summary (“Grand Summary of the *activity schedule*”) stating the tendered total of the Prices, shall be submitted in the form set out in Appendix [ ]# to the Special Conditions of Tender. Where the Grand Summary of the *activity schedule* is found missing from the tender, it shall be correctly reinstated in the *activity schedule* and corrected in accordance with the correction rules set out in Appendix [ ]# to the General Conditions of Tender as referred to in Clause GCT 11 of the General Conditions of Tender. | Note: The form set out in the Appendix to the Special Conditions of Tender should allow the tenderer to add new activities such that the tenderer can ensure that the total of the Prices for all activities covers the carrying out of all the work necessary for the completion of the *works* in accordance with the contract and all incidental work, services and actions which the contract requires. # Insert as appropriate  |
| (3) | The tenderer is allowed to add new activities. \*[For Schedule No. *[insert Schedule No. of MiC works]*, the tenderer is only allowed to add new activity(ies) related to MiC works.] #[For Schedule No. *[insert Schedule No. of MiMEP works]*, the tenderer is only allowed to add new activity(ies) related to MiMEP works.] Other amendments, including but not limited to amendment to / deletion of any activity in the *activities schedule*, are not allowed and the *activities schedule* in the form set out in Appendix [ ]# to the Special Conditions of Tender shall be correctly reinstated.  | \* for adoption of milestone payment of MiC works# for adoption of milestone payment of MiMEP works |
| (4) | The *Client* accepts no responsibility for and no reliance shall be placed by the tenderer on the completeness, sufficiency or accuracy of any information contained in the form or the form itself set out in Appendix [ ]# to the Special Conditions of Tender. It is the tenderer’s responsibility to ensure that the tendered total of the Prices, which shall be the total of the Prices for all activities in the submitted priced *activity schedule,* covers the carrying out of all the work necessary for the completion of the *works* in accordance with the contract and all incidental work, services and actions which the contract requires.  |  |